## Slide 1
Phase E - Opportunities and Solutions
TEXT
TEXT
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 2
The purpose is to: generate the initial Architecture Roadmap
TEXT
TEXT
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 3
The purpose is to: identify if transition architectures are required
TEXT
TEXT
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 4
The purpose is to: define solution building blocks (SBBs)
TEXT
TEXT
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 5: Inputs to Phase E
TEXT
TEXT
External reference materials
Product information
Request for Architecture Work (optional) (Prelim Phase)
Capability assessment (Phase A)
Communications plan (Phase A)
Planning methodologies
Organization Model for Enterprise Architecture (Prelim Phase)
Governance models and frameworks
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 6: Inputs to Phase E
TEXT
TEXT
Technology Architecture Framework (Prelim Phase)
Approved Statement of Architecture Work (Phase A)
Architecture vision (Phase A)
Architecture Repository
Draft architecture documents and draft requirements (BDAT)
Change requests for existing business programs and projects
Candidate architecture roadmap components
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 7: Steps to Phase E
TEXT
TEXT
Determine key corporate change attributes
Determine business constraints for implementation
Review and consolidate gap analysis from Phase B to D
Review consolidated requirements across business functions
Consolidate and reconcile interoperability requirements
Refine and validate dependencies
Confirm readiness and risk for business transformation
Formulate implementation and migration strategy
Identify and group major work packages
Identify transition architectures
Create the architecture roadmap & implementation and migration plan
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 8: Outputs from Phase E
TEXT
TEXT
Refined Phase A deliverables
Draft architecture definition document
  Incl. baseline and target BDAT architectures, approved
  Incl. transition architecture, views
Draft architecture requirements specification – incl. gap analysis
Capability assessments
Architecture roadmap
  Incl. work package portfolio
Implementation and migration plan, draft version
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 9: Artifacts Produced
TEXT
TEXT
Diagrams: Product context diagram, benefits diagram
ADM Phase (Information system architecture, Technology, Opportunities and solution)

## Slide 10
THANK YOU!
ADM Phase (Information system architecture, Technology, Opportunities and solution)