## Slide 1
Phase F - Migration Planning
TEXT
TEXT
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 2
The purpose is to: finalize the architecture roadmap and migration plan
TEXT
TEXT
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 3
The purpose is to: ensure migration plan is aligned with enterprise approach to change
TEXT
TEXT
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 4
The purpose is to: ensure business value and cost of work packages is understood
TEXT
TEXT
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 5: Inputs to Phase F
TEXT
TEXT
External reference materials
Request for Architecture Work (optional) (Prelim Phase)
Capability assessment (Phase A)
Communications plan (Phase A)
Organization Model for Enterprise Architecture (Prelim Phase)
Governance models and frameworks
Tailored Architecture Framework (Prelim Phase)
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 6: Inputs to Phase F
TEXT
TEXT
Approved Statement of Architecture Work (Phase A)
Architecture vision (Phase A)
Architecture Repository
Draft architecture documents and draft requirements (BDAT)
Change requests for existing business programs and projects
Architecture roadmap, draft version (Phase E)
Capability Assessment
Implementation and migration plan, draft version (Phase E)
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 7: Steps to Phase F
TEXT
TEXT
Confirm management framework interactions
Assign a business value to each work package
Estimate resource requirements, project timings, etc
Prioritize the migration projects via cost/benefit assessment and risk validation
Confirm architecture roadmap and update architecture definition document
Generate implementation and migration plan
Complete the architecture development cycle, lessons learned
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 8: Outputs from Phase F
TEXT
TEXT
Implementation and migration plan, approved version
Finalized architecture definition document
Finalized architecture requirements
Finalized architecture roadmap
Reusable ABBs
Requests for Architecture Work for next ADM cycle (if any)
Implementation of governance model
Change requests for architecture capability from lessons learned
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 9: Artifacts Produced
TEXT
TEXT
NONE
ADM Phase (Migration planning, Implementation governance, Architecture change management)

## Slide 10
THANK YOU!
ADM Phase (Migration planning, Implementation governance, Architecture change management)